How We Work

VORTEXDEEP  ·  AI AUTOMATION FOR SMALL BUSINESS

Every project follows the same phase-gated structure. Each phase produces a written output. Nothing moves forward without your explicit sign-off. Human control is not a feature — it is the default.

THE SIX PHASES

| 01 | PHASE 01 Discovery | We listen before we propose. In a structured interview we map your current situation, pain points, data flows, and constraints — without assumptions. You receive: Discovery Summary (internal + client-facing excerpt) |
| --- | --- | --- |
| 02 | PHASE 02 Scope & MVP Design | Together we decide exactly what gets built first. Everything else is documented as Later — not lost, just protected from scope creep. You receive: MVP Scope Confirmation — your written approval before build begins |
| 03 | PHASE 03 Solution Blueprint | We design the automation in full detail: workflow steps, routing rules, tools, data fields, approvals, fallback logic. No surprises in build. You receive: Blueprint Summary — signed off before a single line is configured |
| 04 | PHASE 04 Build | We build the agreed scope only. Nothing added without written agreement. Human review points are built in from the start. You receive: Working MVP, ready for your validation |
| 05 | PHASE 05 Validation | We test against normal cases, edge cases, and failure scenarios. You test against your real-world expectations. Go-live only on mutual agreement. You receive: Test Results Summary — Go / No-Go decision |
| 06 | PHASE 06 Go-live & Managed Service | Your automation goes live. We monitor, support, and improve it monthly. You receive a plain-language monthly report. You receive: Monthly Service Report — every month, no technical jargon |

| Phase-gated Nothing progresses without written sign-off. | IP-protected Your data and our methodology stay separate. | Human-first Every automated action has a defined human override. | Plain language Every deliverable is written for a business owner, not a developer. |
| --- | --- | --- | --- |

vortexdeep.ch  ·  info@vortexdeep.ch  ·  Kanton Zürich, Switzerland

Your Project

VORTEXDEEP  ·  PROJECT SUMMARY

CLIENT & PROJECT

| Client | MG Red Shift Switzerland |
| --- | --- |
| Contact | Maciek Szczech, Business Owner / Internal Reference |
| Project type | AI Triage Automation v4.0 - Website Form Intake |
| Fit Check | GOOD FIT - 04 July 2026 |
| Prepared by | Maciek Szczech, VortexDeep |
| Date | 04 July 2026 |

AGREED SCOPE

| What we automate | Website contact form intake -> secure webhook intake -> AI-assisted classification -> category routing -> record/log handling -> folder/label handling -> manual review. |
| --- | --- |
| Out of scope (Phase 1) | Direct inbox monitoring, WhatsApp/Instagram intake, auto-send replies, CRM write-back, multi-user approval flows, underlying automation platform access and full technical handover. |
| Tools / systems | Website contact form, VortexDeep-managed automation platform, AI-assisted classification service, internal logging/reporting, email folders/labels. Specific provider names and reusable workflow methodology remain internal unless required for legal/data-processing review. |
| Data handled | Structured website enquiry fields: name, email, phone, subject, message, category, source, timestamp and processing status. |
| Human review points | Human review before any customer-facing reply. The automation supports classification and routing; final response control remains with the business owner. |

INDICATIVE TIMELINE & INVESTMENT

| Estimated setup | Indicative: 2-3 weeks for Discovery, Scope, Blueprint, Build, Validation and Go-live preparation. |
| --- | --- |
| Setup investment | Setup investment: CHF 3,500 for the agreed v4.0 single-intake MVP scope. |
| Monthly managed service | Monthly managed service: CHF 1,600 / month. Includes monitoring, small corrections, prompt/routing tuning, monthly report and reasonable normal platform/API usage. High-volume usage or additional channels can be capped or charged separately. |
| Payment terms | 50% on Blueprint sign-off - 50% on Go-live |
| Contract | Fixed scope setup - Managed monthly service with 1-month notice |

NEXT STEP

Use this document as the baseline for MG Red Shift v4.0: one structured intake source via website form. Any additional channel, such as direct email intake, should be documented as a separate scope item or change request.

NOTES

Pricing rationale: the v4.0 price covers one structured intake source and the automation logic required to classify, route and log website enquiries. It does not cover direct emails that bypass the form. VortexDeep operates the automation as a managed service. The client receives the agreed business outputs, summaries, reports and phase deliverables. Access to the underlying automation platform, internal scenario structure, reusable prompt logic, routing methodology and technical implementation files is not included in this managed-service scope. Any full technical handover would require a separate Build & Transfer agreement.

| Client signature & date |  | VortexDeep — Maciek Szczech |
| --- | --- | --- |

This document is confidential and prepared for the named client only.  ·  vortexdeep.ch  ·  info@vortexdeep.ch