How We Work

VORTEXDEEP  ·  AI AUTOMATION FOR SMALL BUSINESS

Every project follows the same phase-gated structure. Each phase produces a written output. Nothing moves forward without your explicit sign-off. Human control is not a feature — it is the default.

THE SIX PHASES

| 01 | PHASE 01 Discovery | We listen before we propose. In a structured interview we map your current situation, pain points, data flows, and constraints — without assumptions. You receive: Discovery Summary (internal + client-facing excerpt) |
| --- | --- | --- |
| 02 | PHASE 02 Scope & MVP Design | Together we decide exactly what gets built first. Everything else is documented as Later — not lost, just protected from scope creep. You receive: MVP Scope Confirmation — your written approval before build begins |
| 03 | PHASE 03 Solution Blueprint | We design the automation in full detail: workflow steps, routing rules, tools, data fields, approvals, fallback logic. No surprises in build. You receive: Blueprint Summary — signed off before a single line is configured |
| 04 | PHASE 04 Build | We build the agreed scope only. Nothing added without written agreement. Human review points are built in from the start. You receive: Working MVP, ready for your validation |
| 05 | PHASE 05 Validation | We test against normal cases, edge cases, and failure scenarios. You test against your real-world expectations. Go-live only on mutual agreement. You receive: Test Results Summary — Go / No-Go decision |
| 06 | PHASE 06 Go-live & Managed Service | Your automation goes live. We monitor, support, and improve it monthly. You receive a plain-language monthly report. You receive: Monthly Service Report — every month, no technical jargon |

| Phase-gated Nothing progresses without written sign-off. | IP-protected Your data and our methodology stay separate. | Human-first Every automated action has a defined human override. | Plain language Every deliverable is written for a business owner, not a developer. |
| --- | --- | --- | --- |

vortexdeep.ch  ·  info@vortexdeep.ch  ·  Kanton Zürich, Switzerland

Your Project

VORTEXDEEP  ·  PROJECT SUMMARY

CLIENT & PROJECT

| Client | [ Company / Name ] |
| --- | --- |
| Contact | [ Name, Role ] |
| Project type | [ e.g. Basic+AI Triage / Email Automation / Document Processing / Invoice Extraction / Content Automation ] |
| Fit Check | [ GOOD FIT / PROCEED WITH CAUTION ] — [ Date ] |
| Prepared by | Maciek Szczech, VortexDeep |
| Date | [ Date ] |

AGREED SCOPE

| What we automate | [ e.g. Incoming email triage → classification → routing / or: Invoice PDF extraction → validation → accounting log / or: Approval request → routing → notification ] |
| --- | --- |
| Out of scope (Phase 1) | [ e.g. Outbound replies, CRM data entry / or: Automated posting to accounting without human confirmation ] |
| Tools / systems | [ e.g. Gmail, Google Sheets / or: Bexio, document storage, Mailchimp, approval channel ] |
| Data handled | [ e.g. Supplier emails / invoice PDFs / form data — defined per project; no personal data without explicit agreement ] |
| Human review points | [ e.g. All flagged items reviewed before action ] |

INDICATIVE TIMELINE & INVESTMENT

| Estimated setup | [ e.g. 3–4 weeks ] |
| --- | --- |
| Setup investment | [ e.g. CHF 3,500 ] |
| Monthly managed service | [ e.g. CHF 1,600 / month ] |
| Payment terms | 50% on Blueprint sign-off · 50% on Go-live |
| Contract | Fixed scope setup · Monthly with 1-month notice |

NEXT STEP

[ e.g. Discovery session scheduled for [ Date ] at [ Time ]. Duration: 60–90 minutes. We will send a brief preparation guide beforehand. ]

NOTES

[ Any additional context, constraints, or agreed exceptions ]

| Client signature & date |  | VortexDeep — Maciek Szczech |
| --- | --- | --- |

This document is confidential and prepared for the named client only.  ·  vortexdeep.ch  ·  info@vortexdeep.ch