# Process Integration Note

How the expanded Problems-We-Solve catalogue and its discovery assets wire into the AI-Automation PM framework — the spine, one canonical taxonomy, where each asset belongs, and the exact edits to make.

Document: Internal integration & reconciliation note

Reads with: Phase 0 Master Overview Index · Pricing Calculator · Phase 1 Discovery · Phase 2 Scope

Version: v01

## 1. The spine is already documented

The framework already defines the exact sequence we described. Phase 0's Phase Cycle Overview and Handoff Map run: Pre-engagement Fit-Check → Phase 1 Discovery → Phase 2 Scope/MVP → Phase 3 Blueprint → Phase 4 Build → Phase 5 Testing → Phase 6 Go-live/Managed → Phase 7 Client Comms, with Decision Log, Risk Register, Pricing and Workflows running throughout. “Do not promise a solution too early” is written into Phase 1; “prevent scope creep” into Phase 2. Nothing about the sequence needs inventing — only the new assets need wiring in.

The rule to remember: discovery collects and places; it never designs or commits. Fit-Check is the gate that keeps out-of-shape work out; Phase 2 is where commitment happens.

## 2. Where each new asset belongs

| Asset | Framework role | Phase / when | Status |
| --- | --- | --- | --- |
| Pattern Catalogue | Fulfils the planned “Automation Category Reference” | Phase 1–2 + reference | Built — flip To Build → In Use |
| Discovery Reference | PM aid during the Interview Script | Phase 1 (in the room) | New — add to index |
| Scoping Worksheet | Per-process capture; feeds Quick Diagnostic + pricing adders | Phase 1 → Pricing | New — add to index |
| Flow diagrams (SVG/PNG + flows PDF) | Design reference (Workflows Library companion) + discovery visual | Phase 1 & 3 | New — add to index |
| Taxonomy reconciliation | Canonical 4×19 map | Phase 0 reference | Draft → finalise to 19 |

## 3. One canonical taxonomy (fixes the 6 / 10 / 19 split)

Three counts exist today: the Fit-Check / reconciliation diagram shows 6 areas; Phase 1's Quick Diagnostic Q0 lists 10 automation types; the site now has 19 sub-processes. Adopt one canonical map — 4 groups × 19 sub-processes (the catalogue) — and treat the 6 and 10 as legacy views that roll up into it. The original 10 are unchanged; the 9 additions are new. Keep the mapping so historical pricing examples still line up.

| Group | Sub-processes (canonical 19; * = new) |
| --- | --- |
| Communication & Customers | Communication & Intake · Customer Support · Scheduling & Booking · Feedback & Reviews * |
| Sales & Growth | Lead & Sales Pipeline · Content & Marketing · E-commerce & Fulfilment · Quotes & Proposals * · Renewals & Retention * |
| Documents & Finance | Document & Data Processing · Finance & Admin · Contracts & Agreements * · Procurement & Suppliers * · Compliance & Filing * |
| Operations & Insight | Internal Operations · Reporting & Analytics · People & Hiring * · Quality & Process Monitoring * · Knowledge & SOPs * |

The original 10 (Quick Diagnostic Q0) = the ten non-starred items above. Fit-Check's 6 areas each collapse one or more of these; expand them to the 19 (or keep 6 as a coarse pre-screen that maps to the 19).

## 4. Pricing & boundary: the vocabulary already matches

No formula changes are required. The scoping worksheet is the front-end for the calculator; our tiers are the packages; our scope boundary is the Phase 2 boundary. Record these mappings:

| Catalogue tier | Framework package |
| --- | --- |
| Base | Basic — rule-based intake, capture/route/file, low risk |
| Base + triage | Pro — AI classification + drafted reply + human approval queue |
| Multi-branch | Pro / Managed — several checks; monitoring/reporting → Managed |
| (beyond our shape) | Agentic — autonomous multi-step; our guardrail rules most of this out |

Tiers ↔ packages

| Worksheet dial | Complexity Reference adder |
| --- | --- |
| Trigger / channels | Extra data sources / triggers (per source) |
| Draft or act (per output type) | AI generation steps (per generation type) |
| Systems touched (CRM, etc.) | CRM integration (per CRM) |
| Human gates | Approval workflow (per approval path) |
| Reporting | Reporting layer (yes/no) |
| Sensitivity (Fit-Check Q5 / Diag Q3) | Sensitive data (×1.3–×1.7 multiplier) |

Dials ↔ complexity adders

Scope boundary ↔ Automation Boundary. Each catalogue pattern's Scope boundary (VD automates X · stays human Y) is the default template for Phase 2's existing Automation Boundary matrix (AI may classify / summarise / draft / send / update CRM + approval rule). Same concept: the catalogue is the generic default, Phase 2 is the per-client instance. Seed Phase 2 from the catalogue.

## 5. Change-list — what to edit, where

- Phase 0 File Index: flip “Automation_Category_Reference” from To Build → In Use and point it at vd-pattern-catalogue (docx/pdf, now 4 groups / 19 sub-processes, not xlsx). Add rows for Discovery Reference, Scoping Worksheet, and the Pattern Flow Diagrams PDF.

- Phase 0 File Index: correct stale versions — Phase 1 shows v5 (actual v6), Phase 2 v2 (actual v3), Pricing v6 (actual v10). Align the index to the real filenames.

- Phase 1 Quick Diagnostic (Q0 list) and Automation Methods: extend the 10 types to the 19 — add Feedback & Reviews, Quotes & Proposals, Contracts & Agreements, Renewals & Retention, Procurement & Suppliers, Compliance & Filing, People & Hiring, Quality & Process Monitoring, Knowledge & SOPs.

- Fit-Check & the reconciliation diagram: replace the 6-area / 10-category language with the canonical 4 groups / 19 sub-processes; keep the roll-up mapping.

- Pricing Calculator: no formula change. Optionally add the 9 new sub-processes to Example Quotes and tag each catalogue entry with its package (per section 4).

- Phase 2: note that the catalogue Scope boundary seeds the Automation Boundary defaults for each pattern.

- _VDAIA_Processes folder: remove temp/junk (~$-discovery-reference_v2.docx lock, vortexdeep-flows copy.pdf, vortexdeep-flows_temp.pdf); keep the canonical set; add the README (provided alongside this note).

## 6. Discovery day — what to open (grounded in the framework)

Before the call: Fit-Check passes (gate). In the room: open the Discovery Reference (your aid) and the Interview Script; capture each candidate process on a Scoping Worksheet; confirm the group/sub-process against the Pattern Catalogue; mark the scope boundary out loud. After the call: the worksheet dials roll into the Quick Diagnostic and the Pricing Calculator; the Discovery Summary is written for the client; Phase 2 locks scope using the In/Out and Automation Boundary sheets. Per-project direction lives in the Quick Diagnostic; per-process detail lives on the worksheets that feed it.